ICON APP - Agricultural Project Management System

Complete System Specification Document (Updated Revision)

1. Executive Summary

- Project Name: ICON APP - Agricultural Project Management System

- Purpose: A complete digital platform managing the entire lifecycle of subsidized agricultural projects from lead generation to 10-year post-completion compliance.

- Target Users: 13 user roles across a 19-stage workflow with integrated government subsidy processing.

- Platforms: Web Dashboard + Mobile Apps (Android/iOS) + REST API.

2. Business Context

ICON Horticulture Project Developers manages agricultural projects where farmers receive government subsidies (e.g., NHB, NHM, NABARD, MIDH) for polyhouses, net houses, and related infrastructure. The current manual process causes delays, document loss, and compliance issues. This digital solution will automate the entire workflow from farmer onboarding to subsidy release and 10-year compliance tracking.

| Role | Responsibilities | Access Level |
| --- | --- | --- |
| Owner | Full system oversight, business metrics, strategic decisions | All data |
| Admin | User management, system configuration, role assignment | All data |
| Project Manager | Site visits, edit site details, daily reports, milestone approvals | Assigned projects |
| Office Staff | Document verification, DPR preparation, approvals | All projects |
| Dealer | Farmer onboarding, lead generation, site verification, commission tracking | Own leads/farmers |
| Bank Officer | Loan processing, sanction management, disbursement tracking | Assigned projects |
| Agency Officer | Subsidy processing, inspection scheduling, claim approval | All projects |
| Structure Contractor | M1-M3 milestones (foundation, erection, covering) | Assigned tasks |
| Drip Contractor | M5 milestone (drip installation) | Assigned tasks |
| Bed Contractor | M6 milestone (bed preparation) | Assigned tasks |
| Plantation Contractor | M7 milestone (plantation) | Assigned tasks |
| Agronomist | Crop advisory, pest alerts, farm visits | Assigned farms |
| Farmer | View-only access to own projects, subsidy status | Own projects only |

4. 19-Stage Workflow

- Lead Generation: Dealer submits lead

- Document Collection: Farmer KYC, land records

- Site Visit: Dealer verifies location

- Design & BOQ: Office prepares structure design

- DPR Ready: Detailed Project Report generated

- Bank Processing: Loan sanction

- GOC Registration: Grant of Clearance from Subsidy Agency

- M1 - Foundation: Structure contractor

- M2 - Structure Erection: Structure contractor

- M3 - Covering Material: Structure contractor

- M4 - Trellising: Structure contractor

- M5 - Drip Fitting: Drip contractor

- M6 - Bed Preparation: Bed contractor

- M7 - Plantation: Plantation contractor + Agronomist

- Subsidy Claim: Office files claim with Government Agency

- Agency Inspection: Agency officer visits site

- Committee Meeting: Approval decision by Agency

- Subsidy Released: Amount credited

- Project Completed: 10-year compliance starts

5. Subsidy Calculation Rules

Area Type Multipliers

| Area Type | Multiplier | Applicable Regions |
| --- | --- | --- |
| Normal | 1.0x | Regular areas |
| Special | 1.15x | NE States, Himalayan, Scheduled areas, Andaman, Lakshadweep |

Crop-wise Subsidy (Per SQM)

| Crop Category | Crop | Eligible Cost | Subsidy (50%) | Structure Type |
| --- | --- | --- | --- | --- |
| Vegetable | Cucumber/Capsicum/Tomato | ₹150 | ₹75 | Both |
| Floriculture | Rose/Chrysanthemum/Lilium | ₹450 | ₹225 | Polyhouse |
| Floriculture | Carnation/Gerbera | ₹600 | ₹300 | Polyhouse |
| Floriculture | Anthurium | ₹700 | ₹350 | Polyhouse |
| Orchid | Orchid | ₹700 | ₹350 | Polyhouse |

Structure-wise Subsidy (Per SQM)

| Structure | Code | Eligible Cost | Subsidy (50%) | Eligibility |
| --- | --- | --- | --- | --- |
| Poly House (NVPH) | NVPH | ₹1000 | ₹500 | Eligible |
| Dome Shade Net House | DNH | ₹639 | ₹319.5 | Eligible |
| Flat Shade Net House 4x6 | FNH1 | ₹639 | ₹319.5 | Eligible |
| Flat Shade Net House 4x4 | FNH2 | ₹710 | ₹355 | Eligible |
| Fan and Pad Poly House | FPPH | ₹1500 | ₹750 | Eligible |
| Wire Ropes Shade Net House | WNH | ₹0 | ₹0 | Not Eligible |

Formula: Total Eligible Cost = SUM(Structure Area × Structure Cost × Area Multiplier) + SUM(Component Cost × Quantity × Area Multiplier)

Total Subsidy = Total Eligible Cost × 50%

6. Technical Architecture

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Database | PostgreSQL | 15+ | Primary data storage |
| Backend | FastAPI (Python) | 0.104+ | REST API + WebSocket |
| ORM | SQLAlchemy | 2.0+ | Database operations |
| Auth | JWT + OAuth2 | - | Authentication |
| Web Frontend | React 18 / Vue 3 | Latest | Admin dashboard |
| Mobile App | Flutter | 3.16+ | Cross-platform (iOS/Android) |
| State Mgt. | BLoC (Flutter) / Redux | - | State management |
| Local DB | Drift (SQLite) | 2.13+ | Offline storage |
| Maps | Google Maps API | - | Location tracking |
| Notifications | Firebase FCM | - | Push notifications |
| Deployment | Docker + Nginx | - | Production hosting |